Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 july 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Electrical vehicle charge and range Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Setup & Cleaning | USN-1 | As an analyst, I want to upload and clean the dataset so it is ready for visualization in Tableau | 2 | High | You + Teammates |
| Sprint-1 | Basic Visualization Design | USN-2 | As a user, I want to build bar and donut charts to compare categories and promotion impact | 3 | High | You |
| Sprint-1 | Dashboard Filtering | USN-3 | As a user, I want to add filters (Promotion, Demographics, Traffic) to interact with dashboards | 2 | Medium | You |
| Sprint-2 | Advanced Visualizations | USN-4 | As a user, I want to visualize data with funnel and highlight tables to show customer and sales behavior | 4 | High | You + Peer |
| Sprint-2 | Waterfall and Area Chart Design | USN-5 | As a user, I want to see sales contribution and trend across product categories and traffic zones | 3 | Medium | You |
| Sprint-3 | Story Building | USN-6 | As a presenter, I want to create a Tableau Story to communicate findings step-by-step | 2 | Medium | You |
| Sprint-3 | Export & Presentation | USN-7 | As a user, I want to export visuals and present the complete dashboard for stakeholders | 2 | High | You |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 7 | 06 Feb 2025 |
| Sprint-2 | 7 | 6 Days | 07 Feb 2025 | 12 Feb 2025 | 7 | 12 Feb 2025 |
| Sprint-3 | 4 | 6 Days | 13 Feb 2025 | 18 Feb 2025 | 4 | 18 Feb 2025 |

Velocity:

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.